TRAFFIC-AWARE ENERGY OPTIMISATION
Team Roadmap & Execution Guide — V3 Sprint

5G / 6G Networks • Team of 3 • 8–18 October 2026

Purpose This is the team's working roadmap from V3 onward. It explains what the project already has, what V3 must improve, who owns each task, what must be completed each day, and what evidence must exist before submission. A teammate can upload this document to GPT/Claude and ask the AI to guide them through their assigned task.

# 1. The Project in Simple Words

We study how a 5G/6G-style network can reduce unnecessary energy consumption when traffic demand changes over time, while still maintaining acceptable QoS.

Traffic demand changes across hours and base stations.

The network does not always need maximum resources.

A controller can select an appropriate resource level according to demand.

Using fewer resources can reduce energy consumption.

The controller must not sacrifice acceptable QoS just to save energy.

An overloaded base station may use spare capacity from neighbouring base stations.

V3 tests this idea with a more realistic power model, real traffic, uncertainty, multiple policies, coordination, topology and scale.

# 2. What We Have Completed — V2.4.1

V2.4.1 is the completed and GitHub-pushed baseline. It is now FROZEN. New work should be V3.x.

| Version | What was added | Status |
| --- | --- | --- |
| V2.0 | Traffic-aware operating levels and basic energy optimisation | Completed |
| V2.1 | Resource utilisation and unused-capacity analysis | Completed |
| V2.2 | LOW / NORMAL / HIGH / SPIKE traffic scenarios | Completed |
| V2.3.1 | Unmet demand, QoS violation rate, peak demand and throughput | Completed |
| V2.3.2 | Detailed SPIKE QoS violation analysis | Completed |
| V2.4 | Neighbouring-BS coordination | Completed |
| V2.4.1 | Automatic export of 17 graphs and organised Graph folder | Completed + GitHub |

Important V2.4.1 results:

Baseline: 24.00 kWh.

LOW: 14.48 kWh, 39.67% saving, 0 violations.

NORMAL: 16.80 kWh, 30.00% saving, 0 violations.

HIGH: 21.04 kWh, 12.33% saving, 0 violations.

SPIKE: 17.64 kWh, 26.50% saving, 4 violations before coordination.

Coordination: 4 → 1 violations and 10.46 → 3.54 Mbps-hours unmet demand.

Important These V2.4.1 numbers came from the earlier simplified model. They are historical simulation results, not real-network savings. V3 will replace the simplified power model, so the old numbers should remain only as a baseline/history.

# 3. What V3 Fixes

| Current weakness | V3 fix | Why it matters |
| --- | --- | --- |
| 120/160/200 W values were project assumptions. | EARTH-based base-station power model + sensitivity analysis. | More defensible energy results. |
| Traffic was mainly synthetic. | Telecom Italia Milan real activity trace + synthetic stress tests. | Tests realism and controlled cases. |
| Current optimisation effectively knows current demand. | Compare static, reactive, predictive and hysteresis policies. | Separates ideal reference from realistic decisions. |
| Prediction may be wrong. | Prediction error + 0–30% headroom. | Measures energy–QoS trade-off under uncertainty. |
| QoS was mainly capacity ≥ demand. | Hard/soft QoS + latency proxy. | Richer service-quality evaluation. |
| V2.4 coordination used fixed donor spare capacity. | Donor upgrade with an energy cost. | More realistic coordination. |
| One neighbour map. | Line, ring, full mesh and real-grid-style adjacency. | Tests topology dependence. |
| Only 5 BSs. | 5/20/50 BS scalability tests. | Checks computational scalability. |

# 4. The Final V3 Research Story

Core question How effectively can traffic-aware resource management reduce network energy consumption in 5G/6G-style base-station simulations while maintaining QoS, when realistic power modelling, real traffic, prediction uncertainty, switching costs and neighbouring-cell coordination are considered?

Experimental chain:

Build a defensible power model.

Use real traffic plus controlled synthetic traffic.

Compare multiple resource-management policies.

Add prediction and safety headroom.

Measure energy, utilisation, QoS, unmet demand and latency proxy.

Improve overload handling through coordinated neighbouring cells.

Test different topologies.

Test larger network sizes.

Only if all core experiments are complete, evaluate a simple ML predictor.

# 5. Team Roles

Replace the placeholders with your three names.

| Role | Main responsibility | Owns | Must understand |
| --- | --- | --- | --- |
| Member A — Model & Optimisation | Network model and optimisation logic. | Power model, operating levels, P0–P4, switching cost, latency proxy, coordination, topology, scalability. | How demand becomes resource decisions and how power/QoS are calculated. |
| Member B — Data & Prediction | Traffic data and prediction experiments. | Dataset, cleaning, hourly aggregation, scaling, predictors, MAE/MAPE, headroom, real-trace runs. | What the dataset represents and how prediction error affects decisions. |
| Member C — Evaluation & Writing | Reproducible evidence and submission material. | run_all.py, CSVs, plots, tables, report, PPT, references, viva. | Where every metric/number comes from and how assumptions are explained. |
| Team rule Each member owns a work package but must understand the whole project. Every day: one teammate reviews another member's work, then a 15-minute sync and GitHub push. |  |  |  |

# 6. Detailed Work Packages

## Member A — Model & Optimisation

Create power.py with the EARTH-based model and parameter documentation.

Implement the active-transceiver-chain/resource mechanism and replace the old fixed power levels.

Create and pass unit tests.

Run sensitivity over rho, Pmax and P0.

Build a common policy interface.

Implement P0 Static, P1 Reactive Oracle, P2 Reactive Lag, P3 Predictive with Margin, P4 Hysteresis.

Implement switching cost and switching-frequency measurement.

Implement latency proxy and hard/soft QoS.

Improve coordination so a donor can upgrade its level at an energy cost.

Test line, ring, full mesh and real-grid-style adjacency.

Run 5/20/50-BS scalability tests and record runtime.

## Member B — Data & Prediction

Download and inspect the Telecom Italia Milan telecommunications activity dataset.

Record dataset attribution/licence information.

Aggregate 10-minute observations into hourly traffic.

Create the agreed 5-BS × 24-hour demand representation.

Keep the real trace as a normalised activity/demand proxy; do not call it measured Mbps.

Create validation plots.

Implement last-value, moving-average and same-hour-yesterday predictors.

Calculate MAE and MAPE.

Run 0–30% prediction headroom.

Analyse natural peaks and compare them with synthetic SPIKE.

Support optional ML only if the core work is complete.

## Member C — Evaluation & Writing

Create/maintain run_all.py so core experiments are reproducible.

Write every experiment result to CSV.

Create multi-seed runs and mean ± SD summaries.

Create required figures and tables.

Maintain literature/reference table.

Prepare report sections: Introduction, Problem, Related Work, System Model, Power Model, Traffic Data, Methods, Experiments, Results, Limitations, Future Work, References.

Prepare PPT alongside experiments.

Maintain dataset attribution in report/PPT.

Cross-check every reported number against saved CSVs.

Prepare viva questions and answers.

# 7. Day-by-Day Schedule — Deadline Driven

The October dates are the working deadline schedule because the final submission deadline is 18 October 2026.

| Date | Member A | Member B | Member C | Deliverable |
| --- | --- | --- | --- | --- |
| Thu 8 Oct | Freeze V2.4 in v2_4_frozen/; read power references. | Start dataset download. | Create repo/results/figures/reference structure. | Frozen V2.4 + roles. |
| Fri 9 Oct | Write power.py + tests. | Inspect dataset, choose cells, hourly aggregation. | Literature table + report skeleton. | Power tests pass + hourly CSV. |
| Sat 10 Oct | Replace old levels with TRX mechanism; synthetic rerun; sensitivity. | Scale trace into 5 BS × 24 h; validation; neighbour map. | Sensitivity plots + Introduction/Problem/Related Work. | New V3 synthetic results + trace ready. |
| Sun 11 Oct | Multi-seed runner; latency proxy; soft QoS. | Three baseline predictors + MAE/MAPE. | CSV experiment runner + mean ± SD tables. | Predictor errors + evaluation tables. |
| Mon 12 Oct | Policy interface; P1–P4; switching cost. | 0–30% headroom sweep. | Energy-vs-violation trade-off. | Policy comparison ready. |
| Tue 13 Oct | Coordination V2: offload + donor upgrade energy cost. | Real-trace peaks + synthetic SPIKE. | Topology experiment design. | Coordination + four topologies. |
| Wed 14 Oct | 5/20/50-BS scalability + runtime. | Full real-trace batch. | Full synthetic batch; freeze CSVs; ML go/no-go. | Core experiments frozen. |
| Thu 15 Oct | Cleanup, run_all.py, README, requirements; optional ML only if approved. | Final prediction plots; optional ML support. | Final figures/tables; Methods/Results; start PPT. | Reproducible code + Results draft. |
| Fri 16 Oct | Technical support/equation checks. | Write Data/Prediction sections; attribution check. | Full report + PPT draft. | Complete drafts. |
| Sat 17 Oct | Cross-check report numbers against CSVs. | Proofread figures/citations. | Mock viva + final PPT. | Final report + PPT + code. |
| Sun 18 Oct | Buffer/package. | Buffer. | Buffer. | Submission. |
| Hard rule after 14 Oct After the evening of 14 Oct, no new experiments. Only bug fixes to existing experiments, result checking, writing, PPT/viva and packaging. |  |  |  |  |

# 8. Experiment Matrix

| Experiment | Compare | Metrics |
| --- | --- | --- |
| E1 Power sensitivity | rho, Pmax, P0 | Saving % range |
| E2 Traffic intensity | P0–P4 on LOW/NORMAL/HIGH | Energy, saving, utilisation, hard/soft violations |
| E3 Real trace | P0–P4 on all days | Mean ± SD |
| E4 Uncertainty | 3 predictors + 0–30% headroom | Energy-vs-violations, MAE, MAPE |
| E5 Spikes | With vs without coordination | Violations, unmet demand, energy |
| E6 Topology | Line, ring, mesh, real grid | Unmet demand, energy |
| E7 Scale | 5/20/50 BS | Runtime, energy, violations |

# 9. Required Figures / Evidence

Power-model curve and operating-level comparison.

Saving versus rho.

Real daily traffic profiles.

Energy versus QoS-violation trade-off.

Policy-comparison bars with error bars.

SPIKE before/after coordination.

Topology comparison.

Scalability table.

Prediction-error plots and headroom trade-off curve.

# 10. Important Terms Everyone Must Know

| Term | Meaning in our project |
| --- | --- |
| BS | Base Station — simulated network node serving traffic. |
| Traffic demand | Amount of service/data demand presented to a BS during a time interval. |
| Capacity | Available service capacity under the selected resource level. |
| QoS | Quality of Service; includes capacity violations and later soft/latency measures. |
| Utilisation | How much available capacity is being used. |
| Oracle policy | Ideal reference that knows current demand; not a fair future-aware real controller. |
| Headroom | Extra capacity reserved above predicted demand to protect against prediction error. |
| Switching cost | Penalty associated with changing operating levels. |
| Coordination | Using neighbouring BS capacity to help an overloaded BS, potentially with energy cost. |
| Topology | Pattern defining which BSs can be neighbours. |
| Mean ± SD | Average and variability across repeated runs/days; preferred over only best cases. |

# 11. Rules to Keep the Project Honest

Never present simulation numbers as real-network savings.

Every report number should come from a saved CSV produced by the reproducible experiment runner.

Every assumption must be listed: chain/capacity scaling, rho, packet size, traffic scaling, neighbour map, etc.

State dataset attribution/licence as required.

Report ranges and mean ± SD, not only best cases.

Label simulation assumptions explicitly.

Label ideal/oracle methods explicitly.

Do not silently modify V2.4.1.

Call the latency equation a simulated latency proxy, not measured network latency.

ML is optional; do not add it just to make the project look like AI.

# 12. GitHub / Version Rules

V2.4.1 is frozen and already pushed.

Create a V3 development area/branch.

Commit working milestones frequently.

Use descriptive commit messages.

Do not commit large raw datasets if inappropriate; document download and attribution instead.

Keep important result CSVs and figures needed to verify the report.

Document the command that regenerates core results.

# 13. Suggested V3 Repository Structure

Traffic_Aware_Network_Optimisation/
├── Documentation/
│   ├── roadmap/
│   ├── references/
│   └── report/
├── Simulation/
│   ├── v2_4_frozen/
│   └── v3/
│       ├── power.py
│       ├── traffic.py
│       ├── policies.py
│       ├── prediction.py
│       ├── coordination.py
│       ├── experiments.py
│       └── run_all.py
├── Data/
│   ├── raw/
│   └── processed/
├── Results/
│   ├── csv/
│   └── summaries/
├── Graph/
├── Presentation/
├── Research/
└── README.md

# 14. Prompt Any Teammate Can Give to GPT/Claude

Upload this roadmap plus the relevant current project files, then use:

I am a member of a 3-person team working on “Traffic-Aware Energy Optimisation in 5G/6G Networks”.

This document is our official V3 roadmap. V2.4.1 is frozen and must not be changed.

My assigned role: [Member A / Member B / Member C]
My current task: [paste today's task]
Current files: [upload files]

Guide me step by step:
1. Explain the task in beginner-friendly language.
2. Explain why it is needed for our project aim.
3. Tell me exactly which file/module to create or edit.
4. Do not invent variables, equations, file names or results unsupported by the roadmap/current code.
5. If a parameter/equation needs verification or a citation, tell me before coding.
6. Give complete runnable code when needed.
7. Give unit tests/validation checks.
8. Tell me the expected output and what evidence to save.
9. Tell me what to report to my teammates.
10. Do not jump to ML unless the roadmap currently requires it.
11. Keep all assumptions explicit.
12. Never present simulation values as real-world measurements.

# 15. Daily Team Handoff Template

DATE:
MEMBER:
ROLE:
TASK COMPLETED:
FILES CHANGED:
COMMAND USED:
TESTS PASSED:
IMPORTANT OUTPUT / RESULT:
CSV / GRAPH GENERATED:
ASSUMPTIONS ADDED OR CHANGED:
ISSUE / BLOCKER:
WHAT THE NEXT MEMBER NEEDS TO KNOW:
GITHUB COMMIT:

# 16. Risks and Fallbacks

| Risk | Fallback |
| --- | --- |
| Dataset download slow/fails | Use the alternative copy identified in the roadmap; if necessary use fewer days, minimum 7. |
| Coordination V2 not finished on 13 Oct | Keep V2.4 logic plus donor-upgrade rule only; document the limitation. |
| Behind schedule on 14 Oct | Drop ML and reduce scalability to one 20-BS test. |
| Results look odd | Check power-model unit tests first, then traffic scaling. |

# 17. Definition of Done — 17 October Check

☐ V2.4.1 frozen and untouched.

☐ EARTH-based power model tested and parameters cited.

☐ Sensitivity analysis completed with range-based headline result.

☐ Real trace used with attribution and normalisation limitation.

☐ Five policies compared with mean ± SD.

☐ Prediction errors + headroom trade-off completed.

☐ Latency proxy + hard/soft QoS completed.

☐ Coordination V2 tested on four topologies.

☐ Scalability completed or documented fallback.

☐ One command regenerates core results.

☐ Report, PPT and mock viva completed.

☐ ML either honestly compared or listed as future work.

# 18. Viva Questions Everyone Must Be Able to Answer

Where do your power numbers come from, and how sensitive are the results to them?

Why does saving vary with traffic and power-model parameters?

Is your traffic real? What does normalised mean for the dataset?

Why is the oracle policy not a fair real-world method?

What happens when prediction is wrong, and how does headroom help?

Why was SPIKE energy lower than HIGH in the old results?

What does your latency proxy ignore?

How would results change in a real operator network?

What assumptions map active chains to capacity?

What happens when neighbouring BSs do not have enough spare capacity?

Why do topology and scalability matter?

What is the difference between a simulation result and a real-world measurement?

# 19. One-Minute Explanation for a New Teammate

We are building a simulation study of energy-efficient resource management in 5G/6G-style networks. The network has base stations whose traffic demand changes over time. Instead of keeping every station at maximum resources, we select an appropriate resource level so energy can be reduced without causing unacceptable QoS. V2.4.1 proved the basic idea using simplified assumptions and is now frozen. V3 makes the study stronger by using an EARTH-based power model, real telecommunications traffic plus controlled synthetic traffic, multiple resource policies, prediction uncertainty and safety margins, switching cost, richer QoS/latency analysis, neighbouring-cell coordination, different topologies and larger network sizes. ML is optional and comes only after the core experiments are complete.

# 20. Final Working Principle

Priority Build a correct, reproducible and honest optimisation experiment first. A smaller set of well-validated experiments is better than a large project with unsupported claims. Every teammate should know what they own, what evidence they must produce, and how their work connects to the final energy–QoS question.

# 21. Appendix

Technical Reference (single source of truth for all three members)

Power model. Sources: Auer et al., IEEE Wireless Communications, 2011 (EARTH model), and 3GPP TR 36.887 Annex C. For one BS with n_active transceiver chains and load fraction u (demand ÷ capacity of the current level, 0 to 1):

P = rho × N_max × P0 + n_active × ((1 − rho) × P0 + Δp × Pmax × u)

Macro values: N_max = 6, P0 = 130 W, Δp = 4.7, Pmax = 20 W. Sensitivity variants: Pmax = 40 W, and the full remote-radio-head row (P0 = 84 W, Δp = 2.8). rho is the share of idle power that does not switch off with chains. It is an assumption, tested at 0, 0.25, 0.5, 0.75 and 1.0; default 0.5 is only a mid-range illustration.

Levels. LOW = 2 chains, MEDIUM = 4, HIGH = 6. Capacity = C_max × n_active ÷ 6, with C_max = 100 Mbps. This proportionality is an assumption. Static baseline = 6 chains always.

Unit-test values (demand 30 Mbps). Static at u = 1 → 1344 W; static at u = 0 → 780 W; static at u = 0.3 → 949.2 W; LOW at u = 0.9 → 429.2 W (rho 0), 689.2 W (rho 0.5), 949.2 W (rho 1).

Latency proxy. Delay D = 1 ÷ (μ − λ), with μ = capacity ÷ L and λ = demand ÷ L, packet size L = 12,000 bits (1500 bytes). Cap utilisation at 0.99. Hard violation: demand > capacity. Soft violation: utilisation > 85% (a parameter). Call it a simulated proxy, not measured latency.

Policies. P0 static; P1 oracle (lowest level fitting demand at hour t); P2 lowest level fitting demand at t−1 plus headroom; P3 lowest level fitting predicted demand plus headroom; P4 step up above 80% utilisation, step down only after utilisation stays below 50% for 2 hours. Headroom runs 0–30% in 5% steps. Switching cost is a fixed energy penalty E_sw per level change, a parameter tested at a small and a large value.

Data. Telecom Italia Big Data Challenge, Milan telecommunications activity, 10-minute intervals, Nov–Dec 2013. Licence: ODbL, attribution required. Cite Barlacchi et al., Scientific Data, 2015. Primary source: Harvard Dataverse, doi:10.7910/DVN/EGZHFV (confirm it is the Milan dataset before downloading). Alternative copies: the O-RAN Software Community datasets repository, and IEEE DataPort doi:10.21227/4nr9-th42. The values are normalised by a constant known only to Telecom Italia, so only the temporal shape is real. Scaling rule: multiply by one constant so the highest hourly value across the 5 BSs and all days equals 90% of C_max, then test 80% and 100%.

V3 Sprint • 8–18 October 2026 • Submission deadline: 18 October 2026